CloudTeams

Master Project Plan  —  Updated 2026

AI-Powered Team Cloud Storage Platform

Zhejiang University of Science and Technology  |  Graduation Project  |  16 Weeks  |  Solo Developer

# 1. What Changed from the Original Plan — and Why

The original specification was solid. Two targeted upgrades were made to the architecture based on the optimized plan review. These are not feature changes — the 20 features remain intact. They are internal quality improvements that make the codebase more defensible and more correct.

## 1.1  Lock Model: Boolean → Lease

Original approach used a boolean flag is_being_edited on the files table. This is simple but has a fundamental correctness problem: two concurrent lock requests can both read FALSE at the same time and both succeed — a classic race condition.

New approach uses a Lease Model:

- lockOwnerUserId (nullable FK to users)

- lockToken (nullable UUID — returned to the lock owner, required for heartbeat/unlock)

- lockExpiresAt (nullable TIMESTAMP — the lease expiry)

- editingStartedAt (nullable TIMESTAMP — for UI display only)

The lock acquire operation is now a single atomic conditional UPDATE that only succeeds when: lockExpiresAt IS NULL OR lockExpiresAt < NOW(). This eliminates the race condition entirely.

Defense value: You can explain 'I used a lease pattern with atomic conditional updates to prevent concurrent lock acquisition — the same pattern used by distributed systems like Google Chubby and Apache ZooKeeper, scaled to a single database.'

## 1.2  ORM: Sequelize → Prisma

Sequelize works but has poor TypeScript integration — you get 'any' types everywhere which defeats the purpose of TypeScript. Prisma generates a fully typed client from your schema, catches type errors at compile time, and its migration system is more reliable.

Practical impact: Fewer runtime bugs, faster development, cleaner code to show your committee.

Important note: You have already built your 8 tables with Sequelize in Week 2. Section 4 of this document gives you a step-by-step migration path that preserves all your work.

## 1.3  New Features Added (3 additions)

| Feature | What it does | Why added |
| --- | --- | --- |
| Lock Audit Trail | Every lock acquire, extend, and release is written to activity_logs with IP + userAgent + requestId | Turns activity log into a real audit trail — strong for defense, required for any serious collaboration tool |
| Force-Unlock (Admin) | Admin can release any lock with full audit entry. POST /api/files/:id/force-unlock | Completes the permission model — shows you thought about edge cases (user goes offline, emergency access) |
| Real-time Lock Events (Socket.io) | file.locked / file.unlocked / file.lockExpired events broadcast to team room in real-time | Makes the lock warning appear instantly without polling — demonstrates WebSocket integration properly |

# 2. Complete Updated Feature List (23 Features)

## Category A — Security & Permissions (5 features)

| # | Feature | Description | Week | Status |
| --- | --- | --- | --- | --- |
| 1 | User Authentication | Register, login, bcrypt hashing, JWT tokens (7-day), protected routes middleware | 3–4 | Original |
| 2 | Two-Factor Auth (2FA) | Optional TOTP-based 2FA via Google Authenticator. QR code setup flow. | 3–4 | Original |
| 16 | Multi-user Permissions | 3 roles: Viewer / Editor / Admin. Enforced on every endpoint. | 5–6 | Original |
| 17 | File Encryption & HTTPS | bcrypt passwords, HTTPS via Vercel/Railway TLS, optional AES file encryption | 5–6 | Original |
| 13 | Shared Links + Security | High-entropy token, optional password, expiry date, download limit, access logs | 10–11 | Original |

## Category B — Basic Storage (6 features)

| # | Feature | Description | Week | Status |
| --- | --- | --- | --- | --- |
| 4 | Cloud File Storage | Upload/download with progress bar. Multer (dev) → S3 (prod). Safe filenames. | 7–9 | Original |
| 5 | Smart Deduplication | SHA-256 hash check on upload. Duplicate files share storage. 100x savings. | 7–9 | Original |
| 6 | Folder Organization | Nested folders, rename, move, breadcrumb navigation, soft delete | 10–11 | Original |
| 7 | Team Search | Search by name, filter by type/date/size, cross-team results with file path | 10–11 | Original |
| 14 | Recycle Bin & Recovery | Soft delete → 30-day bin → permanent delete. Admin restore anytime. | 12–13 | Original |
| 20 | Multi-device Auto-Sync | WebSocket push on every file change. All connected clients update instantly. | 15 | Original |

## Category C — Collaboration & Sharing (12 features)

| # | Feature | Description | Week | Status |
| --- | --- | --- | --- | --- |
| 3 | Team Workspaces | Create team, invite by email, manage roles, team settings dashboard | 5–6 | Original |
| 8 | Soft Lock Lease ★ | Lease model with lockToken. Atomic acquire. Heartbeat. Auto-expire. Force-unlock. | 14 | UPGRADED |
| 8a | Lock Audit Trail | Every lock event logged: acquire, extend, release, force-unlock + IP/agent | 14 | NEW |
| 8b | Real-time Lock Events | file.locked / file.unlocked / file.lockExpired via Socket.io to team room | 14 | NEW |
| 9 | Comments & @Mentions | Threaded comments on files. @mention triggers notification. Resolve/reopen. | 12 | Original |
| 10 | Activity Feed | Real-time timeline of all team actions. Filter by user, type, date. | 13 | Original |
| 11 | AI Activity Digest | Claude API: weekly Sunday email digest summarizing team activity. | 15 | Original |
| 12 | Team Analytics Dashboard | Storage usage, member activity, file type breakdown, weekly charts. | 13 | Original |
| 15 | File Version History | Track every upload version. View diff metadata. Restore any version. | 12–13 | Original |
| 18 | Document Preview | PDF, DOCX, XLSX, PPTX, images, code files. 8+ format support. | 13 | Original |
| 19 | Online Document Editing | Google Docs integration for .docx/.xlsx/.pptx. Save back to CloudTeams. | 15 | Original |
| 21 | Force-Unlock (Admin) | Admin endpoint to break any lock with full audit record. POST /api/files/:id/force-unlock | 14 | NEW |

# 3. Updated Database Schema

The schema has one meaningful change: the files table lock fields are replaced with the lease model. All other tables are unchanged from the original plan.

## 3.1  Files Table — Lock Fields (Changed)

| Column | Type | Default | Purpose |
| --- | --- | --- | --- |
| lockOwnerUserId | INTEGER NULL | NULL | FK → users.id. Who holds the current lease. |
| lockToken | VARCHAR(36) NULL | NULL | UUID returned to lock owner. Required for heartbeat + unlock. Prevents token forgery. |
| lockExpiresAt | TIMESTAMP NULL | NULL | When the lease expires. Acquire only succeeds when this is NULL or in the past. |
| editingStartedAt | TIMESTAMP NULL | NULL | When editing began — for UI display ('Alice has been editing for 23 minutes'). |

Old columns removed: is_being_edited (BOOLEAN), edited_by (INTEGER). These are fully replaced by the lease model above.

## 3.2  File Versions Table (Added)

Unchanged from original spec — tracks every version upload for the Version History feature.

## 3.3  All 9 Tables Summary

| # | Table | Key Columns | Used By |
| --- | --- | --- | --- |
| 1 | users | id, email, password_hash, name, two_factor_secret | Auth, Teams, Files, Comments |
| 2 | teams | id, name, owner_id, description | Team Workspaces |
| 3 | team_members | team_id, user_id, role (viewer/editor/admin) | Permissions |
| 4 | folders | id, team_id, parent_folder_id, name, created_by | Folder Organization |
| 5 | files | id, team_id, folder_id, filename, hash, lockOwnerUserId, lockToken, lockExpiresAt, is_deleted | Storage + Locking |
| 6 | file_versions | id, file_id, version_number, storage_path, uploaded_by | Version History |
| 7 | comments | id, file_id, team_id, user_id, content, resolved | Comments & @Mentions |
| 8 | activity_logs | id, team_id, user_id, action, target_type, target_id, metadata (JSON), ip, userAgent | Activity Feed + Audit |
| 9 | shared_links | id, file_id, token, password_hash, expiration_date, download_limit, downloads_count | Shared Links |

# 4. Week 1–2 Code Review & What to Fix Before Week 3

You completed Week 1 and Week 2 on time. Your server boots, PostgreSQL connects, 8 tables exist, and the health check works. That is a solid foundation. Below is an honest review of what exists, what needs to change, and what you can keep.

## 4.1  What You Built — Assessment

| Component | Verdict | Notes |
| --- | --- | --- |
| GitHub repo + Week 1 setup | KEEP ✅ | All tooling is correct. React+Vite+TS, Node+Express+TS, PostgreSQL. No changes needed. |
| Express server (server.ts) | KEEP ✅ | Boots correctly. Add 3 small middleware in Week 3 (helmet, cors, rate-limit on auth routes). |
| PostgreSQL connection | KEEP ✅ | Connection works. You'll migrate from Sequelize to Prisma — see Section 4.2. |
| 8 Sequelize models | MIGRATE 🔄 | All 8 tables are correctly designed. Migrate to Prisma schema.prisma — the table structure stays the same. |
| Health check endpoint | KEEP ✅ | Works and shows DB status. Add Prisma connected field to the response in Week 3. |
| Lock fields in files table | REPLACE 🔄 | Replace is_being_edited + edited_by boolean with lease fields (lockToken, lockExpiresAt, lockOwnerUserId). |

## 4.2  Sequelize → Prisma Migration (Do Before Week 3)

This takes about 2-3 hours. Your existing data and table structure are preserved. Follow these steps exactly:

- Step 1 — Install Prisma: npm install prisma @prisma/client  then  npx prisma init

- Step 2 — Write schema.prisma with all 9 models (see Section 3 schema above for lock fields)

- Step 3 — Point DATABASE_URL in .env to your cloudteams_dev PostgreSQL connection string

- Step 4 — Run: npx prisma db pull  (this reads your existing tables and generates the schema)

- Step 5 — Run: npx prisma generate  (generates the TypeScript client)

- Step 6 — Replace Sequelize imports with: import { PrismaClient } from '@prisma/client'

- Step 7 — Delete the models/ folder and sequelize config — you no longer need them

- Step 8 — Update health check: test DB with await prisma.$queryRaw`SELECT 1`

Why this is worth the 2-3 hours: every future model operation will be fully typed. You will catch errors at compile time, not at runtime during your defense demo.

## 4.3  Add These 3 Middleware Files Before Week 3 Starts

These are small additions (10-20 lines each) that significantly improve your project's professionalism:

| Middleware | Install | Why it matters |
| --- | --- | --- |
| helmet | npm install helmet | Sets 11 security HTTP headers automatically. 1 line: app.use(helmet()). Shows security awareness. |
| cors with allowlist | Built into Express | Replace app.use(cors()) with explicit origin: ['http://localhost:5173']. Prevents CSRF attacks. |
| express-rate-limit on /api/auth | npm install express-rate-limit | Limits login attempts to 10/15min. Prevents brute force. Add to auth routes only. |

## 4.4  Lock Field Migration (Files Table)

Run this SQL migration in your cloudteams_dev database before starting Week 14 (or add it to your Prisma schema now so the columns exist from the start):

-- Remove old boolean lock fields
ALTER TABLE files DROP COLUMN IF EXISTS is_being_edited;
ALTER TABLE files DROP COLUMN IF EXISTS edited_by;
-- Add lease model columns
ALTER TABLE files ADD COLUMN "lockOwnerUserId" INTEGER REFERENCES users(id);
ALTER TABLE files ADD COLUMN "lockToken" VARCHAR(36);
ALTER TABLE files ADD COLUMN "lockExpiresAt" TIMESTAMP;
ALTER TABLE files ADD COLUMN "editingStartedAt" TIMESTAMP;
-- Index for fast lock expiry checks
CREATE INDEX idx_files_lock_expiry ON files("lockExpiresAt") WHERE "lockOwnerUserId" IS NOT NULL;

# 5. Updated 16-Week Timeline

The timeline is the same as the original — only Week 2 (Prisma migration) and Week 14 (lock lease implementation) have updated task lists. All other weeks are unchanged.

| Week | Phase | Key Tasks | Deliverable |
| --- | --- | --- | --- |
| 1–2 | Foundation ✅ DONE | Express server, PostgreSQL, 8 models, health check. Add: Prisma migration, 3 middleware, lock lease columns. | Server + DB ready |
| 3–4 | Authentication | Register + Login (bcrypt + JWT), GET /me, auth middleware, 2FA (optional TOTP) | Users can log in |
| 5–6 | Teams + Permissions | Create team, invite by email, 3-role system (viewer/editor/admin), enforce on every route | Teams work |
| 7–9 | File Storage | Upload (Multer), download, SHA-256 deduplication, progress bar, file metadata | Files upload/download |
| 10–11 | Folders + Search + Sharing | Nested folders, breadcrumbs, move/rename, search with filters, shared links with expiry + password | Full storage UX |
| 12 | Comments + Versions | Threaded comments, @mentions, version history on upload, restore version, recycle bin | Collaboration core |
| 13 | Activity + Analytics + Preview | Activity feed, analytics dashboard (charts), document preview (PDF/DOCX/images) | Dashboard complete |
| 14 | Soft Lock Lease ★ | Lease acquire (atomic), heartbeat, unlock, force-unlock (admin), Socket.io events, lock audit log, auto-expire cron job | Conflicts prevented |
| 15 | AI + Sync + Polish | Claude API weekly digest, WebSocket multi-device sync, online editing (Google Docs), UI polish | All features live |
| 16 | Testing + Deployment | Full test suite, bug fixes, Vercel frontend deploy, Railway backend deploy, production DB, monitoring | Live at cloudteams.app |

# 6. Updated API Endpoints (31 Total)

Three new endpoints added for the lock lease model. All original 28 endpoints are unchanged.

## Lock Lease Endpoints (New/Upgraded — Week 14)

| Method | Endpoint | Auth Required | What it does |
| --- | --- | --- | --- |
| POST | /api/files/:id/lock | Editor + team member | Atomic acquire. Returns { lockToken, lockExpiresAt }. Fails if valid lease exists. |
| POST | /api/files/:id/heartbeat | Lock owner (lockToken required) | Extends lease by 30 min. Requires matching lockToken in request body. |
| POST | /api/files/:id/unlock | Lock owner (lockToken required) | Releases lease. Requires matching lockToken. Logs release to activity_logs. |
| GET | /api/files/:id/lock-status | Any team member | Returns { isLocked, lockedBy, lockExpiresAt, timeRemaining } |
| POST | /api/files/:id/force-unlock | Admin role only | Breaks any active lock. Writes forced_unlock entry to activity_logs. |

## All Other Endpoints (Original — Unchanged)

Auth: POST /register, /login, /logout, /refresh, GET /me (5 endpoints)

Teams: POST, GET, GET/:id, PATCH/:id, DELETE/:id, POST/:id/invite (6 endpoints)

Members: GET/:id/members, PATCH/:id/members/:userId, DELETE/:id/members/:userId (3 endpoints)

Files: POST /upload, GET team files, GET/:id, GET/:id/download, DELETE/:id, PATCH/:id (6 endpoints)

Folders: POST, GET, PATCH/:id, DELETE/:id, GET /search (5 endpoints)

Comments: POST, GET, PATCH/:id, DELETE/:id (4 endpoints)

Versions: GET/:id/versions, POST/:id/versions/:v/restore (2 endpoints)

Sharing: POST/:id/share, GET /share/:token, DELETE /share/:token (3 endpoints)

Recycle: GET /recycle-bin, POST/:id/restore (2 endpoints)

Activity: GET teams/:id/activity, GET teams/:id/analytics (2 endpoints)

# 7. Defense Tips — Key Questions & Answers

## Q: Why did you choose Prisma over Sequelize?

Prisma generates a fully typed client from the database schema, so type errors are caught at compile time rather than at runtime. Sequelize has poor TypeScript support — you get 'any' types on most operations. For a production-quality TypeScript project, Prisma is the standard choice.

## Q: How does your soft file locking actually prevent conflicts?

When a user opens a file for editing, the system performs an atomic conditional update that acquires a lease — it only succeeds if no valid lease currently exists. The lock holder receives a unique token. Without that token, no one can extend or release the lock. If the user's browser crashes, the lease expires automatically after 30 minutes. Other team members see a real-time warning via WebSocket the moment a lock is acquired.

## Q: What's the difference between your approach and a simple boolean flag?

A boolean flag has a race condition: two requests can both read FALSE simultaneously and both 'succeed' in acquiring the lock. My lease model uses a single atomic SQL UPDATE with a WHERE clause that checks the expiry — only one can win. This is the same pattern used by distributed locking systems, implemented at database level.

## Q: Why did you add audit logging to the lock system?

In any real collaboration platform, you need to answer 'who locked this file, and when?' after the fact — especially if someone's work was blocked. The audit trail writes every lock event to activity_logs with the user's IP, user agent, and a request ID, which makes the system accountable and the logs useful for debugging.

## Q: What happens if the backend server crashes while files are locked?

Leases have a built-in expiry timestamp stored in the database. A cron job runs every 30 minutes and releases all leases where lockExpiresAt is in the past. Since the expiry is in the database — not in memory — a server restart has no effect on lock correctness.

CloudTeams Master Plan  —  Updated 2026  —  Ready for Week 3